DLRCC Traffic NewS Saturday 25th February 2012 –to – Friday 1st March 2012

A public service provided by the Transportation Department of Dún Laoghaire-Rathdown County Council.  Listed below are noteworthy road works, which the Traffic Section has been informed of. Details are supplied as per information received by 16:00 hours on the preceding Thursday.  Emergency road works cannot be forecast.
»  New Entry	Estimate of Potential Disruption:

# #  Update	*** major     ** medium    * minor

GENERAL NOTES

ROAD CLOSURES

Brookfield Terrace, Blackrock **

Works will take place at Brookfield Terrace Laneway, Blackrock at its junction with Carysfort Avenue to a distance of 80m into Brookfield Terrace. This work will commence on Monday 9th January and continue until March 7th 2012. The works are to facilitate the Carysfort / Maretimo Stream Improvement Scheme. A Traffic Management Plan will be in place and local access will be maintained at all times.

ROADWORKS / LANE RESTRICTIONS

Dublin Regional Watermains Rehabilitation Works ***

Motorists are advised that works will be taking place in the following locations week commencing 16th January 2012 to facilitate the Dublin Region Watermain Rehabilitation Works.

Dun Laoghaire Rathdown Area

- Glenageary Road Lower - Thursday stop and go in operation on Glenageary Road Lower

- Glenageary Road Lower -  Friday - 4 way temporary traffic lights at the junction Glenageary Road Lower and Corrig Road.  The permanent traffic lights will be taken out.

# Frascati Road - left slip lane to Barclay Court

The left turn slip lane in the city bound direction will be shortened to facilitate work for the Carysfort / Maretimo Stream Improvement Scheme. This will be in effect from Monday 16th January until 28th February.

This will affect traffic turning in to Barclay Court and to St. Louise's Park. A traffic management scheme will be in operation.

#Killiney Towers Roundabout ***

This roundabout is located at the junction of Killiney Road, Barnhill Road, Avondale Road, Glenageary Road Upper and Albert Road.

Works are being carried out to the existing roundabout to make it more suitable for pedestrians, cyclists and other vulnerable road users. The works will continue until 29th February.

#Slang River Greenway *

Works will be carried out along the Slang River to facilitate the installation of the Greenway. Minor restrictions may be in place to facilitate these works from Monday 9th January to Friday 16th March 2012

# Brighton Road, Foxrock **

Works will commence to upgrade the footpaths, kerbs and road surface on Brighton Road, Foxrock from its junction with Kerrymount Avenue to Foxrock Village from Monday January 23rd to Friday March 16th. A Traffic Management System will be in place and local access will be maintained at all times.

>> Carysfort Avenue - Lane Closure to facilitate Carysfort / Maretimo Stream Works***

A one-way stop/go system will be in place on Carysfort Avenue from Monday 30th January until Wednesday February 29th to allow for the installation of a large culvert across Carysfort Avenue adjacent to the Brookfield Terrace Laneway. There will be flagmen on duty during working hours and traffic signals outside of working hours.

>> Seapoint Avenue from Alma Road to Junction of Newtown Avenue *

From Friday February 16th to Friday March 16th, there will be

Footpath restoration carried on one side of Seapoint Avenue from Alma Road to the junction with Newtown Avenue. A Stop/Go system with lights will be in operation and residential access will be maintained at all times.

>> Loughlinstown Drive (health centre to Cherrywood Court) *

Footpath restoration will be carried out on Loughlinstown Drive along one side from week commencing Monday 20th Feb for a month.

A Stop/Go system will be in operation and residential access will be maintained at all times.

>> Marine Road, Dún Laoghaire **

From Monday February 20th to Tuesday February 27th 2012, KN Networks will carry out trial hole excavation and road crossing on behalf of BT Ireland. Works will be carried out from 10am to 4pm each day and the traffic lights at the junction of Marine Road and Georges Street will be switched off during this time. A Traffic Management Plan will be in operation for the duration of the work with a stop/go system in place.

>> Rochestown Avenue  *

Works will take place along Rochestown Avenue to build a new bus stop that will facilitate wheelchair access from Tuesday 28th February to Friday 2nd March 2012 between 10.00am and 4.00pm.  A traffic management plan will be in place.

>>  M50 Slip Road  (Cherrywood to Wyattville Road (Church Road)) *

There will be road gully cleaning and road sweeping  this Saturday and Sunday 25th and 26th February, 2012.  From 7.00am to 3.00pm

Traffic Management and a slow moving crash cushion vehicle will be in operation during these works.