# Proposal For Traffic Management Plan – Burton Hall Road, Sandyford.

Project:

The original project was the installation of ESB ducting from Blackthorn Drive along Blackthorn Road, Burton Hall Road and onto the Leopardstown Road.

The works to be undertaken under this traffic management plan are the associated drainage works, which follow on from the original ducting works.  This involves the installation of 2 No. New gullies and 30m of 150mm drainage pipe.  There is also repair works to 4 No. Gully connections.

Location:

All the works will take place on Burton Hall Road between the junction of Blackthorn Road and Blackthorn Avenue.  The location of the gullies and 150mm dia drainage is on the North Lane of Burton Hall Road, approximately 50m West of the junction with Blackthorn Avenue (see attached traffic management plan – phase 1).  The location of the gully repairs are on the South lane of Burton Hall Road between Arena Road and Blackthorn Road (see attached traffic management plan – phase 2). See below location map.

Details:

Throughout the life of the project, vehicular traffic and pedestrian traffic shall be primary and kept flowing at all times.

Access:

Owners of premises leading onto Burton Hall Road will have access maintained at all times. Appropriate advanced road signage will be in place to warn them of road works.

Traffic:

There will be 1 lane closed during these works between the hours of 10:30 and 16:30.

However due to 2 lanes flowing in the one direction at this location traffic flows will be maintained at all times.

Vehicular Traffic will be kept flowing by ensuring that the maximum amount of roadway will remain open and unrestricted. Traffic will be adequately warned of the works and any restrictions that may be in place.

All traffic whether vehicular or pedestrian will be monitored on an ongoing basis and adjustments made in order to maintain a free flow of traffic.

Pedestrians:

It is not expected for these works to impact on pedestrians but in the event that a footpath is closed a clear walkway will be maintained at all times.

Vehicle parking:

All Sierra vehicles will be parked so as not to cause obstruction or inconvenience to road users or local residents.

Barriers / Signage:

Work areas will be sectioned off using normal Sierra Communications blue and yellow barriers.  These measure 900mm high and the feet spread measures 250mm each side from the centre of the barrier.

Normal reflective road signage will be used to notify traffic of works taking place.  The signs measure 600mm x 600mm and are mounted on wooden stands designed to accommodate them

Hours of work:

The proposed works programme is from 26th May to 6thth June 2008.

The hours of working for this project have been allocated as follows

Monday to Friday - 10.30-16.30

General:

All work undertaken and guarding or signage erected will comply with the requirements of Chapter 8 of the DOE Guidelines for road-works.

Personnel:

At all times during these works there will be a Supervisor on site to co-ordinate the work activities.

All crew will have a dedicated Crew Leaders who have received Sierra Communications Crew Leader training.

All crew members and others will receive site-specific induction before being allowed to commence work on this project.

Contact Information:

Sierra Communications: 01 4190900

## Site Foreman: John Doherty 0862541348